Date: 3-14-2016
Update:
- Created Database Schema
- Created Create statements for Database setup
- Created Recycle View for viewing all Transactions
- Created View for Viewing and editing a Transaction (just view does nothing)
Created view and activity for adding Places

Problems Occurred:
Could not import code from Criminal intent (was going to use basis from another program previously written) had to remodel and start full app from scratch

Plans:
By 1 pm on 3-17-2016:
- Have database tied up to views and app
- Be able to enter in and keep Transactions
- Be able to have transactions and one other table communicating (Possibly using Places as that has an activity built and ready to use as of today)

Date: 3-15-2016
Update:
- Added Updates to Recycler View upon editing a transaction
- Added a pager to swipe between Transactions rather than always have to return to the recycle view
- Added in both Editing Date and Time of transactions as well as Updating for both on recycler view
- Reorganized and added to the transaction view
- Added to Menu Bar (Added an add Transaction Button that does go to the transaction editor page and a Show/Hide subtitle that shows the number of transaction so far)

Problems Occurred/Difficulties:
Time and Date are in separate selectors but they are stored in on item called a date which is time and date collectively

Plans:
By 1 pm on 3-17-2016:
- Have database tied up to views and app
- Be able to enter in and keep Transactions
- Be able to have transactions and one other table communicating (Possibly using Places as that has an activity built and ready to use as of today)

Date: 3-15-2016
Update:
- Created Type Adder View and Add Type Activity
- Linked Database to App as well as buttons (Data is now held over complete app shutdown)
- Database changes update views for activities or fragments
- Types and Places can be a entered to the database as well as selected for use and saved linked to a transaction

Problems Occurred/Difficulties:
Multiple Database problems with passing between views and activities. I had multiple issues with things being added to the database or updated but only showing once the app was completely closed and reopened. This was changed my adding a few data/view refreshers to resumes or other places.

Future Ideas:
- Add a total cost of items to purchase main viewer.
- Have a way for “giving money” to someone in items

Plans:
By 1 pm on 3-17-2016:
- Have database tied up to views and app Finished 3/16/2016
- Be able to enter in and keep Transactions Finished 3/16/2016
- Be able to have transactions and one other table communicating (Possibly using Places as that has an activity built and ready to use as of today) Finished 3/16/2016
By 1 pm on 3-21-2016:
Implement starting screen with option to see Comparisons, Transactions, Contacts, Types and Places
- Have Add and Edit/Delete working for Contacts, Types and Places
- Implement Items for transactions
- Implement delete cascade for transactions
- Implement Comparisons with Viewing and totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol
  - Ex.