Date: 3-14-2016
Update:
- Created Database Schema
- Created Create statements for Database setup
- Created Recycle View for viewing all Transactions
- Created View for Viewing and editing a Transaction (just view does nothing)
Created view and activity for adding Places

Problems Occurred:
Could not import code from Criminal intent (was going to use basis from another program previously written) had to remodel and start full app from scratch

Plans:
By 1 pm on 3-17-2016:
- Have database tied up to views and app
- Be able to enter in and keep Transactions
- Be able to have transactions and one other table communicating (Possibly using Places as that has an activity built and ready to use as of today)

Date: 3-15-2016
Update:
- Added Updates to Recycler View upon editing a transaction
- Added a pager to swipe between Transactions rather than always have to return to the recycle view
- Added in both Editing Date and Time of transactions as well as Updating for both on recycler view
- Reorganized and added to the transaction view
- Added to Menu Bar (Added an add Transaction Button that does go to the transaction editor page and a Show/Hide subtitle that shows the number of transaction so far)

Problems Occurred/Difficulties:
Time and Date are in separate selectors but they are stored in on item called a date which is time and date collectively

Plans:
By 1 pm on 3-17-2016:
- Have database tied up to views and app
- Be able to enter in and keep Transactions
- Be able to have transactions and one other table communicating (Possibly using Places as that has an activity built and ready to use as of today)

Date: 3-16-2016
Update:
- Created Type Adder View and Add Type Activity
- Linked Database to App as well as buttons (Data is now held over complete app shutdown)
- Database changes update views for activities or fragments
- Types and Places can be a entered to the database as well as selected for use and saved linked to a transaction

Problems Occurred/Difficulties:
Multiple Database problems with passing between views and activities. I had multiple issues with things being added to the database or updated but only showing once the app was completely closed and reopened. This was changed my adding a few data/view refreshers to resumes or other places. Also having problems with database saving properly.

Future Ideas:
- Add a total cost of items to purchase main viewer.
- Have a way for “giving money” to someone in items

Plans:
By 1 pm on 3-17-2016:
- Have database tied up to views and app Finished 3/16/2016
- Be able to enter in and keep Transactions Finished 3/16/2016
- Be able to have transactions and one other table communicating (Possibly using Places as that has an activity built and ready to use as of today) Finished 3/16/2016
By 1 pm on 3-21-2016:
Implement starting screen with option to see Comparisons, Transactions, Contacts, Types and Places
- Have Add and Edit/Delete working for Contacts, Types and Places
- Implement Items for transactions
- Implement delete cascade for transactions
- Implement Comparisons with Viewing and totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol
  - Ex.

Date: 3-17-2016
Update:
- Added in Google API for Places so that users have the option of searching a place rather than entering in on their own
- Added in Edit Type activity to edit the name of a type
  - prevents you from editing the type none
  - keeps the Type ID the same just changes the name.
  - Has button to Delete that Type (Not Implemented yet)
    - will cascade and find any transaction with that type and replace them with 0 for none
- Added Edit Place activity to edit the name and address of a place
  - prevents you from editing the place none
  - keeps the Place ID the same just changes the name.
  - Has button to Delete that Place (Not Implemented yet)
    - will cascade and find any transaction with that place and replace them with 0 for none
Problems Occurred/Difficulties: None

Future Ideas:
- Add a total cost of items to purchase main viewer.
- Have a way for “giving money” to someone in items
- Far future: possibly server for sharing an entry with other app users

Long Term Basic Scheduling Idea: Finish getting basic idea from database tied into the app, then move to adjusting UI and usability and, finally, creating layouts for turning and other size android devices.

By 1 pm on 3-21-2016:
- Have Add and Edit/Delete working for Types and Places Finished 3/17/2016
- Have places name and address filled from Google or FourSquare Finished 3/17/2016
- Implement starting screen with option to see Comparisons, Transactions, Contacts(?), Types and Places
- Have Delete working for Types and Places
- Have Add and Edit/Delete for Contacts (? see below)
- On contacts sheet have add name from text or from contacts (Possibly no contacts table just using name from contacts in phone)
- Implement Items for transactions and viewing in a list possibly like recyclerview
- Implement delete cascade for transactions
- Implement Comparisons with Viewing and totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol
  - Ex.

Date: 3-18-2016
Update:
- Implemented Edit Place Delete and Edit Type delete
- Had to rewrite most of Edit Place and Edit Type
- Had to add to the Purchases fragment to handle the changes to the spinners as well as spinner locations not matching the numbers of the Type/Place ID
- Added Starting Screen, decided that having only comparisons and main adding was best and edited some of the layouts

Problems Occurred/Difficulties: Difficulties once submissions to the database were made. Did not expect to have to rewrite the Edits or change how the spinners submitted their information to the database. Database communication and view update were not working properly at first and as I tried to fix them I was often getting crashes with no report of the Error that caused the crash showing up in Logcat even when log statements were added to try and keep track of the programs movement.

Future Ideas:
- Add a total cost of items to purchase main viewer.
- Have a way for “giving money” to someone in items
- Far future: possibly server for sharing an entry with other app users

Long Term Basic Scheduling Idea: Finish getting basic idea from database tied into the app, then move to adjusting UI and usability and, finally, creating layouts for turning and other size android devices.

By 1 pm on 3-21-2016:
- Implement starting screen with option to see Comparisons, Transactions, Contacts(?), Types and Places Finished 3/18/2016
- Have Delete working for Types and Places Finished 3/18/2016
- Have Add and Edit/Delete for Contacts (? see below)
- On contacts sheet have add name from text or from contacts (Possibly no contacts table just using name from contacts in phone)
- Implement Items for transactions and viewing in a list possibly like recyclerview
- Implement delete cascade for transactions
- Implement Comparisons with Viewing and totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol
  - Ex.

Date: 3-18-2016
Update:
- Implemented Adding Items to a specified Transaction
- added a recycle view and page viewer for viewing and adding items to a transaction
- Implemented receiving contacts names for both the buyer and the receiver of item
- added a check box so that items can be gifted and not count towards the balance
- Added a button for and implemented delete for an item
- Note money can be given just by adding it in like an item and it can be fully “given” without payback expected with marking the gift button

Problems Occurred/Difficulties: I had difficulties getting the page viewer to only allow paging to items in that transaction. I had to do a lot of testing and editing of the page viewer to get it to work properly.

Future Ideas:
- Add a total cost of items to purchase main viewer.
- Have a way for “giving money” to someone in items Completed 3-19-2016
- Far future: possibly server for sharing an entry with other app users

Long Term Basic Scheduling Idea: Finish getting basic idea from database tied into the app, then move to adjusting UI and usability and, finally, creating layouts for turning and other size android devices.

By 1 pm on 3-21-2016:
- Have Add and Edit/Delete for Contacts (? see below) No Longer Applicable as of 3-19-2016
- On contacts sheet have add name from text or from contacts (Possibly no contacts table just using name from contacts in phone) No Longer Applicable as of 3-19-2016
- Implement Items for transactions and viewing in a list using recyclerview Finished 3-19-2016
- Have total count of items update on transaction page
- implement information summary for items through transactions
- Implement delete cascade for transactions
- Implement Comparisons with Viewing and totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol
  - Ex.

Date: 3-19-2016
Update:
- Added Compare view. First selecting who to compare with catches to make sure both are entered and are not the same
- created queries to handle not coming from a purchase
- added queries to take in two people instead of a purchase id but still return the queried list as requested
- Added RecyclerView to view items that are for both people selected for compare
- Added view to show more when in RecyclerView from Compare (added date and if gifted or not)
- Implemented Delete cascade for Transactions

Problems Occurred/Difficulties: No significant issues, though things moved significantly slower due to a severe migraine with light sensitivity

Future Ideas:
- Add a total cost of items to purchase main viewer.
- Far future: possibly server for sharing an entry with other app users

Long Term Basic Scheduling Idea: Finish getting basic idea from database tied into the app, then move to adjusting UI and usability and, finally, creating layouts for turning and other size android devices.

By 1 pm on 3-21-2016:
- Have total count of items update on transaction page
- implement information summary for items through transactions
- Implement delete cascade for transactions Added 3-19-2016
- Implement Comparisons with Viewing and totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol Comparisons Added 3-19-2016
  - Ex.

Date: 3-20-2016
Update:
- Created Single Balance page to view all item for a single person
- Creates Summaries for compares, balances and items by purchases
  - Summaries contain amount of items in that query
  - the cost of all items if it is from purchases
  - who owes who what amounts if it is from compares or balances
- Edited purchase page to show how many items it contains
- Edited on return from adding items to make sure it returned to the correct purchase
- Changes text of edit type and edit places to edit/delete
- Changed Place spinner to make sure on selecting an item also sets the address
- Note: basic app is finished moving to UI and testing

Problems Occurred/Difficulties: I had difficulties getting the addresses to refresh and show up with the correct address at the correct time.

Future Ideas:
- Add a total cost of items to purchase main viewer. Added 3-20-2016 in the information summary
- Far future: possibly server for sharing an entry with other app users

Long Term Basic Scheduling Idea: Finish getting basic idea from database tied into the app, then move to adjusting UI and usability and, finally, creating layouts for turning and other size android devices.

By 1 pm on 3-21-2016:
- Have total count of items update on transaction page Added 3-20-2016
- implement information summary for items through transactions Added 3-20-2016
- Implement totaling of each section as well as over all
  - possibly have totaling from a Menu with an information symbol Added 3-20-2016
  - Ex.

By 1 pm on 3-24-2016:
- go thought a round of beta testing use at least 5 people to test the app
- Layout for landscape for entry pages

Date: 3-21-2016 Through 3-28-2016
Update:
- 5 Beta Tests using Trial 1 Questions
- Found some bugs and fixed (crashes on certain view combinations)
- Updated UI to follow responses (ex changing time and date appearance. Auto add place and type as selected if new is entered)

Date: 3-21-2016 Through 3-28-2016
Update:
- 5 Beta Tests using situation explanations
- Crashes discovered and fixed on adding items and on non filled Receivers and Buyers
- Add forcing Receivers and Buyers on new item
- Updated UI to look like one app.
- 2 long term Beta tests found bugs and a few suggestion, fixed bugs and added in most suggestions (labeling of selectors and adding gift to item view from purchase ect.)